Cook AI — Implementation Roadmap

Purpose: docs/ROADMAP.md says what and why. This document says how — concrete, ordered, file-level steps for turning each tracked issue into shipped, working code. Every item below ends in something you can actually run and verify, not a restated goal.

Cross-referenced to the tracked issues in TomekAcc/CookSnap: #1–#3 (Now), #4–#8 (Next).

# 1. Dynamic recipe step counts (#1)

Current state: src/services/geminiRecipes.js hardcodes every recipe to exactly 5 steps — GOLDILOCKS_STEP_COUNT = 5 (line 69), enforced by enforceGoldilocksSteps() (line 447), called from normalizeRecipe() (line 571) and reused by every recipe path (generateRecipesWithGemini, buildSmartFallbackRecipes, modifyRecipeWithGemini).

- Prompt changes in GEMINI_RECIPE_SYSTEM_PROMPT (line 75) and buildPrompt() (line 198):

  - Replace the “5-STEP LEGO STANDARD” section with a dynamic rule: quick/cold dishes → 3 steps, standard/pan dishes → 4 steps, full/complex dishes → 5 steps.

  - Add a “no bizarre combinations” rule to the existing “STRICT CULINARY HARMONY” section: when very few ingredients are available, elevate them into a known comforting dish rather than forcing an odd pairing.

  - Add “assume basic staples are available” (water, oil/butter, salt, pepper) — already implied by the inventory-lock exception, make it explicit.

- Code-side enforcement — replace the rigid always-5 logic:

  - Add STEP_COUNT_MIN = 3, STEP_COUNT_MAX = 5 constants (distinct from the existing GOLDILOCKS_STEP_MIN/MAX, which are per-step character length bounds, not counts — keep both, don't collide the names).

  - Rewrite enforceGoldilocksSteps(steps) to: take whatever length the model returned, clamp to [3, 5] (pad up to 3 if fewer, trim down to 5 if more), and keep running each surviving step through the existing padStepToGoldilocks() per-item cleanup (sentence completion, length bounds) unchanged.

- Thread it through every caller of normalizeRecipe(): generateRecipesWithGemini, buildSmartFallbackRecipes's local templates (currently 5 hardcoded steps each — trim the simplest templates like “Fresh Fridge Salad” to 3), and modifyRecipeWithGemini.

- Verify: run a real generation (via the app or a direct curl against the Gemini endpoint with the updated prompt) for a sparse-inventory case (e.g. only yogurt + jam) and confirm it returns a 3-step comforting dish, not a forced 5-step one.

# 2. Production build for app store submission (#2)

Steps:

- Confirm app.json has correct ios.bundleIdentifier and android.package values (placeholder values must be replaced before any store submission).

- Run eas build:configure if eas.json doesn't already define production build profiles for both platforms.

- eas build --platform ios --profile production and eas build --platform android --profile production — first real standalone builds, not Expo Go.

- Install the resulting build on a physical device (via TestFlight for iOS, direct APK/internal track for Android) and re-run the full manual test pass (scan, generate, drag-to-dismiss, PRO paywall) on the actual standalone build — EAS Update-in-Expo-Go behavior is not guaranteed identical to a compiled build.

- Only after that passes: create the App Store Connect / Play Console listing (screenshots, description, privacy details) and submit for review.

# 3. Automated web smoke testing in the normal workflow (#3)

Current state: scripts/web-smoke-test.js exists and works (verified: catches crash-level bugs, checks 4-tab navigation).

- Add an npm script: "smoke:web": "expo start --web & sleep 8 && node scripts/web-smoke-test.js" in package.json (or a two-terminal manual step, documented in the script's header comment — already there).

- Extend TABS coverage in the script to also open at least one modal (e.g. simulate opening the Pro paywall) so shared-component regressions in StandardModal.jsx/bottomSheet.js get caught, not just tab navigation.

- Adopt as a personal pre-publish habit first (run it before any eas update that touches src/components/StandardModal.jsx, src/utils/bottomSheet.js, Header.jsx, BottomNav.jsx, or any context provider) — a git hook is a reasonable follow-up once that habit is established, not a prerequisite for value.

# 4. First-run onboarding flow (#4)

Steps:

- Add a hasOnboarded boolean to AsyncStorage, mirroring the existing PRO_STORAGE_KEY/isPro persistence pattern already in CookAIContext.jsx.

- Build a 3-screen OnboardingModal.jsx on top of the existing StandardModal (type="center"), reusing established chrome — no new modal system needed:

  - Screen 1: “Scan your fridge, get real recipes” (the core loop).

  - Screen 2: “3 free scans a day” (sets free-tier expectations honestly).

  - Screen 3: “Cook AI PRO” teaser (unlimited scans, modifier, macros, planner) with a “Maybe later” dismiss.

- Gate it in App.jsx: show once when hasOnboarded !== true, set it true on dismiss/completion of the last screen.

- Verify via the web smoke test (item #3) that first-load with a cleared AsyncStorage shows onboarding, and second load doesn't.

# 5. Resilient Gemini candidate-model list (#5)

Steps:

- Write a small standalone script (scripts/check-gemini-models.js) that takes the current candidate model lists from geminiVision.js and geminiRecipes.js and does one generateContent call per model with a trivial prompt, printing pass/fail per model — this turns “manually curl each model when something breaks” (done ad hoc multiple times already) into a one-command check.

- Run it now to confirm the current lists (gemini-3.7-flash, gemini-flash-lite-latest, etc.) are all still live.

- Document in the script's header: re-run this whenever a scan/recipe generation starts failing silently — it's the fastest way to rule model deprecation in or out before touching any other code.

# 6. Validate free-tier limit & pricing with real data (#6)

Steps (requires an actual analytics pipeline, currently absent):

- Add minimal event logging at the two decision points that already exist in code: canScanFridge / dailyFridgeScanCount hitting the cap in CookAIContext.jsx, and handleSubscribe() in ProSubscriptionModal.jsx (which plan was chosen).

- Pick a lightweight analytics target (even a simple logging endpoint is enough to start) — this is a decision point, not a default to assume.

- After 2–4 weeks of real usage: pull “% of free users who hit the daily cap” and “annual vs monthly plan split” and revisit the $4.99/$24.99 pricing and the 3-scan limit against that data, not intuition.

# 7. Per-recipe / per-scan feedback mechanism (#7)

Steps:

- Add a thumbs-up/down row to RecipeDetailModal.jsx's sticky footer, next to the existing Favorite button.

- Add a lightweight “Report a scan issue” affordance to FridgeScannerHero.jsx's detected-ingredients view (tap an ingredient chip to flag “wasn't actually there”).

- Both write to a simple local log first (AsyncStorage, same pattern as scan history) — wiring to a real backend can follow once there's a destination for the data; the UI affordance is the part that unblocks collecting signal at all.

# 8. Android parity testing pass (#8)

Steps:

- Build an Android dev client or use eas build --platform android --profile preview to get a real Android build (not just Expo Go on iOS).

- Re-run the same manual test list already established this project cycle on a physical Android device: drag-to-dismiss on every modal type, BlurView rendering in Header.jsx/BottomNav.jsx, camera capture for fridge/pantry scanning, safe-area insets on at least one notched and one non-notched device.

- File a tracked issue per concrete regression found (same pattern as #1–#8) rather than one large “Android is broken” catch-all.

# Suggested execution order

- #1 (dynamic steps) and #3 (smoke test habit) first — both are self-contained, no external dependencies, and #3 directly de-risks every other change on this list.

- #5 (model check script) next — cheap to build, prevents the exact kind of silent breakage that's already happened more than once.

- #2 (production build) before #4/#8 — onboarding and Android testing are more valuable to verify against a real build than against Expo Go.

- #4, #7 as the next real feature work.

- #6, #8 last — both need infrastructure (#6: analytics; #8: an Android device/build) that the earlier steps set up.